# TrendPulse Project - Work Distribution (4 Team Members)

Date: 2026-03-27

Project: TrendPulse - Social Media Trend & Sentiment Dashboard (PS-04)

Team: Cyber Techies, Xavier Institute of Engineering

## Team Members and Roles

John Bright - Frontend Developer

Dinesh Suthar - Backend Developer

Manas Tawde - AI / NLP Developer

Priyanka Girap - UI/UX + Presentation Lead

## Work Breakdown by Person

### John Bright (Frontend Developer)

Build Login and Register pages (HTML/CSS/JS or React).

Create Dashboard page with sections: post feed, charts, alerts, and filters.

Integrate frontend with backend APIs (auth, posts, alerts, sentiment stats).

Handle JWT token storage and protected route behavior on UI.

Implement responsive layout for desktop and mobile demo.

Final frontend testing and bug fixes before demo.

### Dinesh Suthar (Backend Developer)

Set up backend project and MongoDB connection (users, posts, alerts collections).

Implement authentication APIs: register, login, token verification.

Create secure middleware for protected routes.

Build CRUD APIs for post feed and trend data required by dashboard.

Implement alert generation endpoint based on sentiment thresholds.

Prepare seed script for sample data and backend README setup steps.

### Manas Tawde (AI / NLP Developer)

Create sentiment analysis pipeline (VADER and/or HuggingFace distilbert).

Define sentiment classes: Positive, Neutral, Negative.

Process incoming sample posts and return sentiment score + label.

Design spike detection logic using negative ratio and post volume growth.

Generate trend metrics for charts (hourly/day-wise sentiment trend).

Validate NLP outputs with sample dataset and tune thresholds for demo stability.

### Priyanka Girap (UI/UX + Presentation Lead)

Create overall visual theme, component styling rules, and consistent color semantics.

Design dashboard UX flow for clarity: login -> dashboard -> insights -> alerts.

Prepare PPT refinement, architecture slide, and feature explanation visuals.

Write demo script and speaking distribution for all 4 members.

Capture final screenshots/GIFs and compile submission documentation.

Lead final QA pass on content, visual polish, and presentation readiness.

## Execution Timeline (Hackathon-Friendly)

Block 1 (0-3 hrs): Backend setup + DB schema + auth API skeleton + login UI skeleton.

Block 2 (3-6 hrs): Dashboard UI integration + sentiment pipeline + sample data feed.

Block 3 (6-9 hrs): Alert logic + trend charts + UX polish + mobile responsiveness.

Block 4 (9-12 hrs): Testing, bug fixes, PPT polish, demo rehearsal, final packaging.

## My Added Idea (Value Addition)

Feature: Crisis Early Warning Score (0-100)

Compute score using negative sentiment ratio, spike velocity, and post volume growth.

Show status badges: Safe (0-39), Watch (40-69), Crisis (70-100).

Attach recommended action text (for example: Issue response, monitor hashtag, escalate).

Store score history in MongoDB for trend comparison and judge-friendly demo narrative.

## Deliverables Checklist

Working login/register flow with MongoDB users collection.

Live/simulated dashboard with sentiment charts and alerts.

Seeded dataset and reproducible setup steps in README.

Final PPT + demo script + role-wise speaking points.